Appendix 1 – Procurement Activity 2019/2020

|  | Contract Title | Contract Value | Procurement Route | End Date | Progress | Current Status | VFM Commentary |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | New Build – Fielden Street |  | Restricted Procedure through PCS | For duration of the new build contract |  | Contract has been procured and MacTaggart Construction have been appointed. Contract is underway | Contract competitively tendered through PCS procurement platform. Community benefits will be provided by contractor through discussion with WSHA |
| 2. | New Build – Dalmarnock Nursery | 5.5m | Restricted Procedure through PCS | For duration of new build contract |  | First stage of the procurement has been completed. We still need to issue a bill of quantities and are currently waiting on a response from planning | Procurement process started through PCS. Community benefits also form part of quality questionnaire. |
| 3. | Mainholm Court | £32k | Quote Procedure – three quotes were submitted | Contract Complete March 2019 |  | Contract has been procured and the work has been completed | Contract was competitively tendered. . |
| 4. | Re-roof Woodend Oval | £350k | Open Procedure through PCS | Contract Complete Feb 2019 |  | Contract has been procured and the work has been completed | Contract was competitively tendered through PCS. |
| 5. | Barrachnie Refurbishment | £1.35million | Open Procedure through PCS | For duration of refurbishment |  | Contract has been procured and the work to properties included in initial works complete. Work to additional properties included in contract on-going. | Contract was competitively tendered through PCS. We are over budget in respect of this project as a result of additional properties being included in contract. |
| 6. | Legionella |  | SPA Framework |  |  | Contract not procured. | We have been unable to award this contract after trying to do so through two different frameworks. We will now require to issue this contract to the open market for competitive tender. |
| 7. | Grounds Maintenance | £500k | Restricted Procedure through PCS | 31/03/2022 |  | This contract has been procured and is now in place | There were savings of £35k per annum made through the procurement in addition to this we gained more community benefit enhancements. |
| 8. | Document Scanning | £5k per annum | Supported Business – accessed through Scottish Government Framework | NA |  | This contract has been awarded to a supported business through the Scottish Government Framework | No savings have been made but we are pleased to be in a position to be working with a supported business in line with this aim in our strategy. |
| 9. | Surveyors | £30k | Quick Quote | January 2022 |  | Contract has been procured and is in place. |  |
| 10. | Office Stationery | £15k per annum | Direct Award – Scottish Government Framework | NA |  | We have awarded this contract using the Scottish Government Framework | This contract has enabled us to access core products at reduced prices. |
| 11. | Mobile Phones | £20k | Quotes Procedure | May 2021 |  | Contract has been procured and awarded to social enterprise | The monthly cost is lower than our previous contract and this includes handsets whereas previously we ordered the handsets separately |
| 12. | Print and Mailing Contract | £100k | Open Procedure through PCS | July 2022 |  | This contract has been tendered and we are currently evaluating the tenders. |  |
| 13. | Gas Quality Assurance | £30k | Quick Quote |  |  | This contract has not yet been procured and will be procured by the end of Q1 this year. |  |
| 14. | Pest Control | £90k | Tender through PCS |  |  | This contract has not yet been procured and will be procured by the end of Q1 this year. |  |
| 15. | Hoist Maintenance | £20k | Quick Quote |  |  | This contract has not yet been procured and will be procured by the end of Q1 this year. |  |
| 16. | Satellites and Aerials | £400k | Tender through PCS |  |  | This contract has not yet been procured and will be procured by the end of Q1 this year. |  |